**A Sprint** fixed period or duration in which a team works to complete a set of tasks

An **Epic** is a **big task or project** that is too large to complete in one sprint. It is broken down into **smaller tasks (stories)** that can be completed over multiple sprints.

A **Story** is a small task . It is part of an **Epic**.

A **Story Point** is a number that represents how much effort a story takes to complete. (usually in form of Fibonacci series)

1. Very Easy task
2. Easy task
3. Moderate task
4. Difficult task

**Sprint 1: (5 Days)**

**Data Preparation**

* Data Collection & Understanding – **2**
* Data Cleaning & Handling Missing Values – **3**
* Standardizing & Encoding – **2**
* Feature Selection & Transformation – **3**

**Sprint 2: (5 Days)**

**Visualization in Tableau**

* Building Initial Dashboards – **5**
* Calculated Fields & Filters – **2**
* Storyboard/Narrative Building – **3**
* Dashboard Formatting + Insights – **3**
* Presentation/Export to PDF – **1**

**Total Story Points**

Sprint 1 = **10**  
Sprint 2 = **14**

**Velocity = Total Story Points Completed / Number of Sprints**

**Total Story Points = 10 + 14 = 24**  
**No of Sprints = 2**  
**Velocity = 24 / 2 = 12**

**Team’s velocity is 12 Story Points per Sprint.**